# MVP Implementation Specification

Memory Connector

Production-Ready Implementation Details

## Document Control

| Version | 1.0 |
| --- | --- |
| Status | Ready for Sprint Planning |
| Scope | 10 MVP implementation items with code, schemas, UI copy, and runbooks |

# 1. Free and Premium Tier Limits

## 1.1 Limit Definitions

| Resource | Free Tier | Premium Tier | Enforcement |
| --- | --- | --- | --- |
| Memories per day | 10 | 100 | Hard block |
| Memories per month | 100 | Unlimited | Hard block |
| Images per month | 20 | 500 | Hard block |
| Voice recordings per month | 20 | 500 | Hard block |
| Searches per day | 50 | Unlimited | Soft block + upgrade prompt |
| Storage total | 100 MB | 10 GB | Soft block |
| API rate limit | 100 req/min | 1000 req/min | 429 response |

## 1.2 Database Schema

-- User usage tracking table

CREATE TABLE user_usage (

user_id UUID PRIMARY KEY REFERENCES users(user_id),

memories_today INT DEFAULT 0,

memories_this_month INT DEFAULT 0,

images_this_month INT DEFAULT 0,

voice_this_month INT DEFAULT 0,

searches_today INT DEFAULT 0,

storage_bytes BIGINT DEFAULT 0,

last_daily_reset TIMESTAMP DEFAULT CURRENT_DATE,

last_monthly_reset TIMESTAMP DEFAULT DATE_TRUNC('month', CURRENT_DATE)

);

-- Tier limits configuration (for admin updates without deploy)

CREATE TABLE tier_limits (

tier VARCHAR(20) PRIMARY KEY,

memories_per_day INT NOT NULL,

memories_per_month INT NOT NULL,

images_per_month INT NOT NULL,

voice_per_month INT NOT NULL,

searches_per_day INT NOT NULL,

storage_bytes BIGINT NOT NULL,

api_rate_per_min INT NOT NULL

);

INSERT INTO tier_limits VALUES

('free', 10, 100, 20, 20, 50, 104857600, 100),

('premium', 100, -1, 500, 500, -1, 10737418240, 1000);

-- Note: -1 means unlimited

## 1.3 Server-Side Enforcement Middleware

// middleware/usageLimits.ts

import { Request, Response, NextFunction } from 'express';

import { db } from '../db';

interface UsageCheck {

allowed: boolean;

remaining: number;

limit: number;

resetAt: Date;

}

export async function checkUsageLimit(

userId: string,

resource: 'memories' | 'images' | 'voice' | 'searches'

): Promise<UsageCheck> {

// Reset counters if needed

await db.query(`

UPDATE user_usage SET

memories_today = CASE WHEN last_daily_reset < CURRENT_DATE THEN 0 ELSE memories_today END,

searches_today = CASE WHEN last_daily_reset < CURRENT_DATE THEN 0 ELSE searches_today END,

last_daily_reset = CASE WHEN last_daily_reset < CURRENT_DATE THEN CURRENT_DATE ELSE last_daily_reset END,

memories_this_month = CASE WHEN last_monthly_reset < DATE_TRUNC('month', CURRENT_DATE) THEN 0 ELSE memories_this_month END,

images_this_month = CASE WHEN last_monthly_reset < DATE_TRUNC('month', CURRENT_DATE) THEN 0 ELSE images_this_month END,

voice_this_month = CASE WHEN last_monthly_reset < DATE_TRUNC('month', CURRENT_DATE) THEN 0 ELSE voice_this_month END,

last_monthly_reset = CASE WHEN last_monthly_reset < DATE_TRUNC('month', CURRENT_DATE) THEN DATE_TRUNC('month', CURRENT_DATE) ELSE last_monthly_reset END

WHERE user_id = $1

`, [userId]);

const result = await db.query(`

SELECT u.tier, uu.*, tl.*

FROM users u

JOIN user_usage uu ON u.user_id = uu.user_id

JOIN tier_limits tl ON u.tier = tl.tier

WHERE u.user_id = $1

`, [userId]);

const { tier, ...usage } = result.rows[0];

const limits = result.rows[0];

switch (resource) {

case 'memories':

const dailyAllowed = limits.memories_per_day === -1 || usage.memories_today < limits.memories_per_day;

const monthlyAllowed = limits.memories_per_month === -1 || usage.memories_this_month < limits.memories_per_month;

return {

allowed: dailyAllowed && monthlyAllowed,

remaining: Math.min(

limits.memories_per_day === -1 ? Infinity : limits.memories_per_day - usage.memories_today,

limits.memories_per_month === -1 ? Infinity : limits.memories_per_month - usage.memories_this_month

),

limit: limits.memories_per_day,

resetAt: dailyAllowed ? getNextMonthReset() : getTomorrowReset()

};

// ... similar for other resources

}

}

export function usageLimitMiddleware(resource: string) {

return async (req: Request, res: Response, next: NextFunction) => {

const check = await checkUsageLimit(req.userId, resource as any);

if (!check.allowed) {

return res.status(429).json({

error: 'LIMIT_EXCEEDED',

resource,

limit: check.limit,

resetAt: check.resetAt.toISOString(),

upgradeUrl: '/settings/upgrade'

});

}

req.usageRemaining = check.remaining;

next();

};

}

## 1.4 UI: Settings Screen Display

Location: Settings > Usage & Limits

| Element | Display |
| --- | --- |
| Header | "Your Usage This Month" |
| Progress bars | Visual bars for each limit showing current/max (e.g., "45/100 memories") |
| Reset info | "Resets in 12 days" (monthly) or "Resets at midnight" (daily) |
| Upgrade CTA | "Need more? Upgrade to Premium" button (free tier only) |

## 1.5 UI: Limit Reached Messages

| Scenario | Message |
| --- | --- |
| Daily memory limit | "You've reached your daily limit of 10 memories. You can save more tomorrow, or upgrade to Premium for 100 memories per day." [Upgrade] [Dismiss] |
| Monthly memory limit | "You've saved 100 memories this month — that's your free tier limit. Upgrade to Premium for unlimited memories." [Upgrade] [Dismiss] |
| Search limit | "You've used all 50 searches for today. Searches reset at midnight, or upgrade for unlimited searching." [Upgrade] [OK] |
| Storage limit | "You're out of storage space (100 MB). Delete some memories or images, or upgrade for 10 GB of storage." [Manage Storage] [Upgrade] |
| Image limit | "You've uploaded 20 images this month. Upgrade to Premium for 500 images per month." [Upgrade] [OK] |

# 2. AI Cost Guardrails

## 2.1 Budget Configuration

// config/aiCostConfig.ts

export const AI_COST_CONFIG = {

// Per-user daily limits (prevents runaway usage)

perUserDailyEmbeddings: 100,  // ~$0.002/day max

perUserDailyClassifications: 50, // ~$0.375/day max

// Global daily budget

globalDailyBudgetCents: 10000, // $100/day

// Alert thresholds (percent of daily budget)

alertThresholds: [50, 80, 100],

// Circuit breaker: disable AI when budget exceeded

circuitBreakerEnabled: true,

// Fallback behavior when circuit open

fallbackMode: 'queue', // 'queue' | 'skip' | 'local-only'

};

## 2.2 Cost Tracking Schema

CREATE TABLE ai_cost_tracking (

id SERIAL PRIMARY KEY,

date DATE NOT NULL DEFAULT CURRENT_DATE,

user_id UUID REFERENCES users(user_id),

operation VARCHAR(50) NOT NULL, -- 'embedding', 'classification'

tokens_used INT NOT NULL,

cost_cents DECIMAL(10,4) NOT NULL,

model VARCHAR(100) NOT NULL,

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_ai_cost_date ON ai_cost_tracking(date);

CREATE INDEX idx_ai_cost_user_date ON ai_cost_tracking(user_id, date);

-- Materialized view for fast budget checks

CREATE MATERIALIZED VIEW daily_ai_spend AS

SELECT

date,

SUM(cost_cents) as total_cents,

COUNT(*) as operation_count

FROM ai_cost_tracking

WHERE date = CURRENT_DATE

GROUP BY date;

-- Refresh every minute via pg_cron

SELECT cron.schedule('refresh-ai-spend', '* * * * *',

'REFRESH MATERIALIZED VIEW CONCURRENTLY daily_ai_spend');

## 2.3 Circuit Breaker Implementation

// services/aiCircuitBreaker.ts

import { Redis } from 'ioredis';

import { AI_COST_CONFIG } from '../config/aiCostConfig';

import { alertSlack } from './alerting';

const redis = new Redis(process.env.REDIS_URL);

const CIRCUIT_KEY = 'ai:circuit:status';

const SPEND_KEY = 'ai:daily:spend';

export enum CircuitState {

CLOSED = 'closed',      // Normal operation

OPEN = 'open',          // Blocked - budget exceeded

QUEUE_ONLY = 'queue'    // Accepting but queueing for later

}

export async function checkCircuit(): Promise<CircuitState> {

const state = await redis.get(CIRCUIT_KEY);

return (state as CircuitState) || CircuitState.CLOSED;

}

export async function recordAICost(

userId: string,

operation: string,

tokens: number,

costCents: number

): Promise<void> {

// Record to database

await db.query(

'INSERT INTO ai_cost_tracking (user_id, operation, tokens_used, cost_cents, model) VALUES ($1, $2, $3, $4, $5)',

[userId, operation, tokens, costCents, 'gpt-3.5-turbo']

);

// Update Redis counter (expires at midnight)

const newTotal = await redis.incrbyfloat(SPEND_KEY, costCents);

await redis.expireat(SPEND_KEY, getMidnightTimestamp());

// Check thresholds

const percentUsed = (newTotal / AI_COST_CONFIG.globalDailyBudgetCents) * 100;

for (const threshold of AI_COST_CONFIG.alertThresholds) {

const alertKey = `ai:alert:${threshold}:${getTodayKey()}`;

if (percentUsed >= threshold && !(await redis.exists(alertKey))) {

await redis.set(alertKey, '1', 'EX', 86400);

await alertSlack({

channel: '#ai-costs',

severity: threshold >= 100 ? 'critical' : 'warning',

message: `AI spend at ${threshold}% of daily budget ($${(newTotal/100).toFixed(2)}/$${AI_COST_CONFIG.globalDailyBudgetCents/100})`

});

// Trip circuit breaker at 100%

if (threshold >= 100 && AI_COST_CONFIG.circuitBreakerEnabled) {

await redis.set(CIRCUIT_KEY, CircuitState.OPEN, 'EX', getSecondsUntilMidnight());

await alertSlack({

channel: '#ai-costs',

severity: 'critical',

message: '🚨 AI CIRCUIT BREAKER TRIPPED - Enrichment disabled until midnight'

});

}

}

}

}

export async function canProcessAI(userId: string): Promise<boolean> {

const circuit = await checkCircuit();

if (circuit === CircuitState.OPEN) return false;

// Check per-user daily limit

const userToday = await db.query(

`SELECT COUNT(*) as cnt FROM ai_cost_tracking

WHERE user_id = $1 AND date = CURRENT_DATE AND operation = 'classification'`,

[userId]

);

return userToday.rows[0].cnt < AI_COST_CONFIG.perUserDailyClassifications;

}

## 2.4 Queue-Only Mode Handler

// services/enrichmentQueue.ts

export async function enqueueEnrichment(memoryId: string, userId: string): Promise<void> {

const circuit = await checkCircuit();

if (circuit === CircuitState.OPEN) {

// Queue for later processing

await sqs.sendMessage({

QueueUrl: process.env.ENRICHMENT_QUEUE_URL,

MessageBody: JSON.stringify({ memoryId, userId, queuedAt: Date.now() }),

MessageAttributes: {

'priority': { DataType: 'String', StringValue: 'deferred' }

}

});

// Update memory state

await db.query(

`UPDATE memories SET enrichment_status = 'queued_budget' WHERE memory_id = $1`,

[memoryId]

);

logger.info({ memoryId, userId }, 'Enrichment queued due to budget circuit');

return;

}

// Normal processing

await processEnrichmentNow(memoryId, userId);

}

## 2.5 Admin Dashboard Metrics

| Metric | Display |
| --- | --- |
| Today's Spend | $XX.XX / $100.00 (XX%) with color coding |
| Circuit Status | 🟢 CLOSED ¦ 🟡 QUEUE-ONLY ¦ 🔴 OPEN |
| Queued Items | XXX memories awaiting enrichment |
| Top Users | List of users with highest AI usage today |
| Manual Override | [Open Circuit] [Close Circuit] [Enable Queue-Only] buttons |

# 3. Idempotency and Duplicate-Save Protection

## 3.1 Idempotency Key Strategy

Client generates a unique idempotency key for each save attempt. Server tracks keys to prevent duplicate writes during offline recovery or network retries.

// Client-side: Generate idempotency key

function generateIdempotencyKey(): string {

return `${crypto.randomUUID()}-${Date.now()}`;

}

// Include in save request

async function saveMemory(memory: MemoryDraft): Promise<Memory> {

const idempotencyKey = memory.idempotencyKey || generateIdempotencyKey();

const response = await fetch('/api/v1/memories', {

method: 'POST',

headers: {

'Content-Type': 'application/json',

'Idempotency-Key': idempotencyKey

},

body: JSON.stringify({ ...memory, idempotencyKey })

});

return response.json();

}

## 3.2 Server-Side Idempotency Table

CREATE TABLE idempotency_keys (

idempotency_key VARCHAR(100) PRIMARY KEY,

user_id UUID NOT NULL REFERENCES users(user_id),

endpoint VARCHAR(100) NOT NULL,

response_status INT,

response_body JSONB,

created_at TIMESTAMP DEFAULT NOW(),

expires_at TIMESTAMP DEFAULT NOW() + INTERVAL '24 hours'

);

CREATE INDEX idx_idempotency_expires ON idempotency_keys(expires_at);

-- Cleanup job (hourly)

SELECT cron.schedule('cleanup-idempotency', '0 * * * *',

'DELETE FROM idempotency_keys WHERE expires_at < NOW()');

## 3.3 Idempotency Middleware

// middleware/idempotency.ts

export async function idempotencyMiddleware(req: Request, res: Response, next: NextFunction) {

const key = req.headers['idempotency-key'] as string;

if (!key) return next(); // No key = no idempotency protection

const userId = req.userId;

const endpoint = `${req.method}:${req.path}`;

// Check for existing key

const existing = await db.query(

'SELECT response_status, response_body FROM idempotency_keys WHERE idempotency_key = $1 AND user_id = $2',

[key, userId]

);

if (existing.rows.length > 0) {

// Return cached response

const { response_status, response_body } = existing.rows[0];

res.setHeader('X-Idempotency-Replayed', 'true');

return res.status(response_status).json(response_body);

}

// Reserve the key (prevents race conditions)

try {

await db.query(

'INSERT INTO idempotency_keys (idempotency_key, user_id, endpoint) VALUES ($1, $2, $3)',

[key, userId, endpoint]

);

} catch (e) {

if (e.code === '23505') { // Unique violation - concurrent request

return res.status(409).json({ error: 'DUPLICATE_REQUEST', message: 'Request already in progress' });

}

throw e;

}

// Capture response

const originalJson = res.json.bind(res);

res.json = async (body: any) => {

await db.query(

'UPDATE idempotency_keys SET response_status = $1, response_body = $2 WHERE idempotency_key = $3',

[res.statusCode, body, key]

);

return originalJson(body);

};

next();

}

## 3.4 Content-Based Deduplication

Prevent rapid duplicate submissions even with different idempotency keys (e.g., user double-taps save button).

// services/duplicateDetection.ts

import { createHash } from 'crypto';

export function computeContentHash(text: string, imageUrl?: string): string {

const content = `${text.trim().toLowerCase()}|${imageUrl || ''}`;

return createHash('sha256').update(content).digest('hex').slice(0, 32);

}

export async function checkRecentDuplicate(

userId: string,

contentHash: string,

windowSeconds: number = 60

): Promise<{ isDuplicate: boolean; existingMemoryId?: string }> {

const result = await db.query(

`SELECT memory_id FROM memories

WHERE user_id = $1

AND content_hash = $2

AND created_at > NOW() - INTERVAL '${windowSeconds} seconds'

AND state != 'DELETED'

LIMIT 1`,

[userId, contentHash]

);

if (result.rows.length > 0) {

return { isDuplicate: true, existingMemoryId: result.rows[0].memory_id };

}

return { isDuplicate: false };

}

Add to Memory table:

ALTER TABLE memories ADD COLUMN content_hash VARCHAR(32);

CREATE INDEX idx_memories_content_hash ON memories(user_id, content_hash, created_at);

# 4. Keyword Search Fallback

## 4.1 Full-Text Search Setup

-- Add tsvector column for full-text search

ALTER TABLE memories ADD COLUMN text_search_vector TSVECTOR;

-- Populate and keep in sync

UPDATE memories SET text_search_vector = to_tsvector('english', COALESCE(text_content, ''));

CREATE INDEX idx_memories_fts ON memories USING GIN(text_search_vector);

-- Trigger to auto-update on insert/update

CREATE OR REPLACE FUNCTION update_text_search_vector()

RETURNS TRIGGER AS $$

BEGIN

NEW.text_search_vector := to_tsvector('english', COALESCE(NEW.text_content, ''));

RETURN NEW;

END;

$$ LANGUAGE plpgsql;

CREATE TRIGGER memories_text_search_update

BEFORE INSERT OR UPDATE OF text_content ON memories

FOR EACH ROW EXECUTE FUNCTION update_text_search_vector();

## 4.2 Search Service with Fallback

// services/searchService.ts

interface SearchResult {

memories: Memory[];

method: 'semantic' | 'keyword';

degraded: boolean;

}

export async function searchMemories(

userId: string,

query: string,

limit: number = 20

): Promise<SearchResult> {

// Try semantic search first

try {

const embedding = await generateQueryEmbedding(query);

const results = await semanticSearch(userId, embedding, limit);

return { memories: results, method: 'semantic', degraded: false };

} catch (error) {

logger.warn({ error, userId }, 'Semantic search failed, falling back to keyword');

// Fallback to keyword search

const results = await keywordSearch(userId, query, limit);

return { memories: results, method: 'keyword', degraded: true };

}

}

async function keywordSearch(userId: string, query: string, limit: number): Promise<Memory[]> {

const tsQuery = query.split(' ').filter(w => w.length > 2).join(' & ');

const result = await db.query(`

SELECT m.*, ts_rank(text_search_vector, to_tsquery('english', $2)) as rank

FROM memories m

WHERE m.user_id = $1

AND m.state NOT IN ('DELETED', 'DRAFT')

AND m.text_search_vector @@ to_tsquery('english', $2)

ORDER BY rank DESC

LIMIT $3

`, [userId, tsQuery, limit]);

return result.rows;

}

## 4.3 Degraded Search UI Banner

| Element | Content |
| --- | --- |
| Banner style | Yellow background (#FFF3CD), info icon, dismissible |
| Message | "Search is using keyword matching. Some results may be less relevant than usual." |
| Visibility | Show when API returns `degraded: true` in search response |

# 5. pgvector Indexing and Partitioning

## 5.1 Partition Strategy

Partition embeddings by user_id hash bucket for predictable scaling. Start with 16 partitions, expand to 64 at 1M users.

-- Create partitioned embeddings table

CREATE TABLE embeddings (

embedding_id UUID NOT NULL,

memory_id UUID NOT NULL,

user_id UUID NOT NULL,

vector VECTOR(1536) NOT NULL,

model_version VARCHAR(50) NOT NULL,

created_at TIMESTAMP DEFAULT NOW(),

partition_key INT GENERATED ALWAYS AS (abs(hashtext(user_id::text)) % 16) STORED,

PRIMARY KEY (embedding_id, partition_key)

) PARTITION BY LIST (partition_key);

-- Create partitions

DO $$

BEGIN

FOR i IN 0..15 LOOP

EXECUTE format(

'CREATE TABLE embeddings_p%s PARTITION OF embeddings FOR VALUES IN (%s)',

i, i

);

END LOOP;

END $$;

-- Create HNSW index on each partition

DO $$

BEGIN

FOR i IN 0..15 LOOP

EXECUTE format(

'CREATE INDEX idx_embeddings_p%s_hnsw ON embeddings_p%s

USING hnsw (vector vector_cosine_ops)

WITH (m = 16, ef_construction = 64)',

i, i

);

END LOOP;

END $$;

## 5.2 Query Optimization

-- Optimized similarity search (partition-aware)

CREATE OR REPLACE FUNCTION search_similar_embeddings(

p_user_id UUID,

p_query_vector VECTOR(1536),

p_limit INT DEFAULT 20

)

RETURNS TABLE (memory_id UUID, similarity FLOAT) AS $$

DECLARE

partition_num INT := abs(hashtext(p_user_id::text)) % 16;

BEGIN

RETURN QUERY

SELECT e.memory_id, 1 - (e.vector <=> p_query_vector) AS similarity

FROM embeddings e

WHERE e.user_id = p_user_id

AND e.partition_key = partition_num  -- Partition pruning

ORDER BY e.vector <=> p_query_vector

LIMIT p_limit;

END;

$$ LANGUAGE plpgsql;

-- Set HNSW search parameters

SET hnsw.ef_search = 40;  -- Balance speed vs recall

## 5.3 Load Test Validation Checklist

| Test | Target | Status |
| --- | --- | --- |
| Search latency with 1000 embeddings/user | < 50ms P95 | [ ] Pass |
| Search latency with 5000 embeddings/user | < 100ms P95 | [ ] Pass |
| Index memory usage (16 partitions) | < 4GB at 10M vectors | [ ] Pass |
| Insert throughput | > 500 inserts/sec | [ ] Pass |
| Concurrent search + insert | No deadlocks | [ ] Pass |

# 6. In-App Reminder Inbox

## 6.1 Purpose

Fallback for users who haven't granted push notification permission (especially iOS < 16.4). All reminders appear here regardless of push status.

## 6.2 Schema Addition

-- Track reminder read status for inbox

ALTER TABLE reminders ADD COLUMN read_at TIMESTAMP;

ALTER TABLE reminders ADD COLUMN dismissed_at TIMESTAMP;

CREATE INDEX idx_reminders_inbox ON reminders(user_id, status, read_at)

WHERE status = 'sent' AND dismissed_at IS NULL;

## 6.3 API Endpoints

// GET /api/v1/reminders/inbox

// Returns unread and recent reminders for current user

{

"unread_count": 3,

"reminders": [

{

"reminder_id": "uuid",

"memory_id": "uuid",

"memory_preview": "Met Sarah at the coffee...",

"memory_type": "person",

"scheduled_at": "2025-01-15T09:00:00Z",

"read_at": null

}

]

}

// POST /api/v1/reminders/:id/read

// Mark reminder as read

// POST /api/v1/reminders/:id/dismiss

// Remove from inbox permanently

## 6.4 UI Specification

| Element | Specification |
| --- | --- |
| Location | Bell icon in nav bar, badge shows unread count |
| Empty state | "No reminders yet. We'll remind you to revisit your memories over time." |
| Reminder card | Memory preview (60 chars), type badge, time ago, tap to view memory |
| Swipe actions | Swipe left to dismiss, tap to mark read + view |
| Retention | Show last 30 days of reminders, older auto-hidden |

# 7. Offline Conflict UI Copy

## 7.1 Conflict Scenarios and Messages

| Scenario | Toast/Banner Message | Actions |
| --- | --- | --- |
| Sync successful | "✓ 3 memories synced" (green, auto-dismiss 3s) | None |
| Offline save queued | "Saved offline. Will sync when connected." (yellow banner, persistent) | [Dismiss] |
| Queue sync complete | "You're back online! X memories synced." (green, auto-dismiss 5s) | None |
| Multi-device conflict | "This memory was updated on another device. Your version was kept." (blue) | [View Both] |
| Queue expired | "A memory couldn't be saved after 24 hours offline. Tap to retry." (red) | [Retry] [Discard] |
| Server rejected | "Couldn't save memory: [reason]. Please try again." (red) | [Edit] [Discard] |

## 7.2 View Both Versions Modal

Trigger: User taps [View Both] on multi-device conflict toast

| Element | Content |
| --- | --- |
| Modal title | "Memory Updated Elsewhere" |
| Explanation | "This memory was edited on another device while you were offline. We kept your version." |
| Your version | Card showing your version with "Your version (kept)" label |
| Other version | Card showing server version with "From [device/time]" label |
| Actions | [Keep Mine] [Use Other] [Merge] (merge opens editor with both) |

# 8. Operational Runbooks

## 8.1 RB-001: AI Cost Spike

Trigger: Slack alert: AI spend at 80% or 100% of daily budget

- Assess: Check admin dashboard for top users and operations

- Verify: Confirm if spike is legitimate traffic or abuse

- If abuse: Rate-limit or suspend offending user via admin panel

- If legitimate: Consider temporarily increasing budget or accepting queue mode

- Monitor: Watch queue depth, ensure processing resumes at midnight

- Post-incident: Review and adjust daily budget if needed

## 8.2 RB-002: Queue Backlog

Trigger: Slack alert: Queue depth > 5000 messages

- Check SQS metrics: ApproximateNumberOfMessages, oldest message age

- Check consumer health: Are workers running? Check ECS task count and logs

- If workers down: Restart ECS service: aws ecs update-service --force-new-deployment

- If workers slow: Check for downstream issues (OpenAI, database)

- Scale if needed: Increase desired task count temporarily

- Monitor drain rate: Queue should drain within 30 minutes of fix

## 8.3 RB-003: pgvector Performance Regression

Trigger: Search P95 latency > 500ms for 10+ minutes

- Check database metrics: CPU, memory, connections, IOPS in CloudWatch/RDS console

- Check index health: SELECT * FROM pg_stat_user_indexes WHERE relname LIKE 'embeddings%'

- Check for bloat: Run VACUUM ANALYZE on embeddings partitions if needed

- Check query plans: EXPLAIN ANALYZE on slow queries, verify index usage

- If index scan not used: Check hnsw.ef_search setting, consider REINDEX

- Enable fallback: Set feature flag to force keyword search temporarily

- Escalate: If not resolved in 30 min, page database on-call

# 9. IndexedDB Device Testing

## 9.1 Test Devices

| Device | OS | Storage Quota | Priority |
| --- | --- | --- | --- |
| iPhone SE (2020) | iOS 16.x | ~50MB default | High |
| iPhone 8 | iOS 15.x | ~50MB default | High |
| Samsung Galaxy A12 | Android 11 | Varies by storage | High |
| Pixel 4a | Android 13 | Up to 60% free space | Medium |
| iPad Mini (5th gen) | iPadOS 16 | ~50MB default | Medium |

## 9.2 Test Scenarios

| Scenario | Validation | Status |
| --- | --- | --- |
| Draft persistence | Create draft, kill app, reopen - draft should be recoverable | [ ] Pass |
| Queue 50 memories offline | All 50 should persist and sync when online | [ ] Pass |
| Queue overflow (51st memory) | Should show error message, not crash | [ ] Pass |
| Storage quota exceeded | Graceful error, suggest clearing cache | [ ] Pass |
| Cache eviction by OS | App handles missing data gracefully, re-fetches from server | [ ] Pass |
| 24-hour queue expiry | Memory moves to draft, user notified | [ ] Pass |
| Low storage device (<500MB free) | App functions with reduced offline capacity | [ ] Pass |

## 9.3 Storage Quota Detection

// utils/storageQuota.ts

export async function checkStorageQuota(): Promise<{

available: number;

used: number;

canStoreMore: boolean;

warningThreshold: boolean;

}> {

if ('storage' in navigator && 'estimate' in navigator.storage) {

const { quota, usage } = await navigator.storage.estimate();

const available = (quota || 0) - (usage || 0);

return {

available,

used: usage || 0,

canStoreMore: available > 1024 * 1024, // 1MB minimum

warningThreshold: available < 5 * 1024 * 1024 // <5MB warning

};

}

// Fallback: assume 50MB available

return { available: 50 * 1024 * 1024, used: 0, canStoreMore: true, warningThreshold: false };

}

# 10. Near-Duplicate Detection Soft Launch

## 10.1 Feature Flag Configuration

// Feature flags (LaunchDarkly or similar)

{

"near_duplicate_detection": {

"enabled": true,

"log_only": true,          // Log detections but don't show UI

"show_ui": false,          // When true, show 'Did you mean?' prompts

"similarity_threshold": 0.85,

"person_threshold": 0.90,

"duplicate_threshold": 0.95,

"rollout_percentage": 10   // Start with 10% of users

}

}

## 10.2 Metrics to Track

| Metric | Purpose | Alert Threshold |
| --- | --- | --- |
| Detection rate | % of saves that trigger detection | > 30% (too noisy) |
| False positive rate | User creates new after seeing prompt | > 70% (poor accuracy) |
| Acceptance rate | User clicks 'Add to memory' | < 10% (not useful) |
| Dismiss rate | User dismisses without action | > 80% (annoying) |
| Detection latency | Time to show prompt after typing stops | > 2s (too slow) |
| Feature disable rate | Users turning off in settings | > 20% (too annoying) |

## 10.3 Rollout Plan

- Week 1: log_only=true for 100% of users. Collect baseline metrics.

- Week 2: show_ui=true for 10% of users. Monitor acceptance/dismiss rates.

- Week 3: Tune thresholds based on data. Expand to 25% if metrics healthy.

- Week 4: 50% rollout if acceptance > 20% and dismiss < 60%.

- Week 5+: Full rollout if metrics stable. Add settings toggle.

## 10.4 Kill Switch Procedure

If metrics exceed alert thresholds:

- Set show_ui=false in feature flags (immediate)

- Keep log_only=true to continue collecting data

- Review detection algorithm and thresholds

- Re-enable after fixes with smaller rollout

# 11. Implementation Sign-Off

Each section must be reviewed and signed off before sprint completion:

| # | Section | Owner | Sign-Off |
| --- | --- | --- | --- |
| 1 | Tier Limits | Backend Lead | [ ] Complete |
| 2 | AI Cost Guardrails | Backend Lead | [ ] Complete |
| 3 | Idempotency | Backend Lead | [ ] Complete |
| 4 | Search Fallback | Backend Lead | [ ] Complete |
| 5 | pgvector Strategy | Database Lead | [ ] Complete |
| 6 | Reminder Inbox | Frontend Lead | [ ] Complete |
| 7 | Conflict UI | Frontend Lead | [ ] Complete |
| 8 | Runbooks | DevOps Lead | [ ] Complete |
| 9 | IndexedDB Testing | QA Lead | [ ] Complete |
| 10 | Near-Duplicate Soft Launch | Product Lead | [ ] Complete |

— End of MVP Implementation Specification —